## Slide 1: Three's Company: Sharing a Unified ArchivesSpace Instance
Julia Corrice, Elizabeth Parker, and Katerina Dimitriadou-Shuster, Cornell University Library

## Slide 2: Cornell University Library Repositories
3 main repositories
  Rare and Manuscript Collections (RMC) located in Ithaca, NY
  Kheel Center for Labor-Management Documentation & Archives (Kheel) located in Ithaca, NY
  Weill Cornell Medical Library Archives (Weill) located in New York City
Possible future participants
  Kroch Library Asia Collections
  Mann Library Special Collections

## Slide 3: Background of ASpace at RMC
Approximately 2 years, 7 staff members
Data cleanup from Voyager
  Accession information in holdings
Documentation
  Working files in Box
  Workflows and procedures in Confluence
  Regular all-staff presentations, trainings and updates
  Troubleshooting workshops
  Trial and error
  ASpace handbook
Notes: Katerina

## Slide 4: RMC after the launch
June 2020 pause of updates to online catalog for FOLIO implementation
Keeping track of changes for future testing, upgrade testing
Systems talking to each other: Aspace, FOLIO, Aeon, Caiasoft
Onboarding and training sessions for all repository constituents
Shared governance in ongoing projects:
  Repository-specific vs. projects affecting shared fields
Notes: Katerina

## Slide 5: Background of Kheel Implementation
KIDB: Kheel Integrated Database – heavily customized, boutique archives management system built in an Access database
Previous Kheel Center Technical Services Archivist was part of meetings with RMC in 2016 to determine if moving into Archives Space at that time made sense; ultimately decided to wait
In Spring 2021, started planning to implement Archives Space at the Kheel Center
  Meetings with RMC project participants
  Exporting and cleaning metadata in KIDB
  Mapping KIDB fields to Archives Space
  Slow-down of project work after majority of original project group left Cornell for other positions
  External consultant to clean ~2600 EADs
  New DevOps team members joined project in Fall 2022
Notes: Liz

## Slide 6: Current State of Kheel Implementation
Collaborating with Cornell Colleagues
  Reaching out to colleagues who worked on RMC migration for help
  Setting up joint trainings between RMC, Kheel Center, and Weill Cornell staff members over Zoom
  Kheel staff specific trainings
  Meetings between Technical Services Archivists of all 3 archival units to discuss workflows in Archives Space
State of the implementation
  Live front end is being used in conjunction with KIDB for new accessions
  Cleaned EADs have been uploaded to test server
  Accession metadata has been cleaned and testing of the upload is currently on-going
  Container profiles are being mapped/created
  Plan for migrating "non-EAD" collections is being finalized

## Slide 7: Data Considerations
  Shared records/metadata
    Agent & Subject Records
    User Defined Fields
    Data cleanup projects
Notes: Julia

## Slide 8: Data Considerations
  Metadata mapping
    Ensure fields/metadata are being used the same way across repositories (e.g. ”Date Unknown”)
  Upgrades & Maintenance
    Communication with shared test servers
    Who performs administrative duties? (e.g. user accounts, permissions)
    System upgrades need input from all users
  Migration concerns
    Source data may look very different between repositories (e.g. MARC records vs Access Database)
    Different approaches to data migration may be needed for repositories
Notes: Julia

## Slide 9: Joint decisions
Shared fields
  User defined
  Location and Box profiles
  Agent and Subject Records
  Restrictions Staff Note
  Training
    Meetings for how RMC, Kheel, and Weill use ASpace with time for Q&A from constituents
    Training new staff
    Invited members from other campus stakeholders and interested parties (e.g. LTS, CUL-IT, Digital Preservation)
  Documentation
    Having a go-to person in charge of documentation, including decisions
    Repository Specific Use Manual / Handbook
    Migration specific documentation
Notes: Katerina and Liz

## Slide 10: Tips and advice
Document decisions
Communicate often!
Thoroughly investigate differences in data use between members, and recognize what data may be shared
Documentation of migration work
Expect the unexpected
Don't be afraid to hit the brakes
Make the most of it
  https://github.com/archivesspace/awesome-archivesspace

## Slide 11: Questions?