## Slide 1: Program Update
Brad Westbrook
ArchivesSpace
Member Forum at SAA
2 August 2016

## Slide 2: Membership
Level / Type | FY2013/14 | FY2014/15 | FY2015/16 | FY2016/17 | Total Members Enrolled | Cancellations | Total Active Members (as of 8/2/2016)
Very Large | 34 | 9 | 3 | 1 | 48 | 3 | 45
Large | 25 | 5 | 3 |  | 32 | 1 | 31
Medium | 24 | 12 | 20 | 1 | 59 | 3 | 56
Small | 29 | 21 | 13 | 1 | 64 | 11 | 53
Very Small | 45 | 40 | 31 | 4 | 122 | 15 | 107
Totals | 157 | 87 | 70 | 7 | 325 | 33 | 292
Educational |  | 7 | 3 |  |  |  | 10
RSP | 1 |  | 2 |  |  |  | 3
Notes: Community continues to grow and diversify.
While most members are academic archives, the numbers of government, corporate, religious, medical, and museum archives is increasing. So too is are the numbers for educational members and registered service providers. As to the last, the Keystone Library Network and Atlas Systems, producer of the Aeon application, became registered providers in the middle of last year. All three RSPs are offering hosting services for their clients.
Each member organization pays an annual membership fee, and those fees collectively support many program activities such as development, community outreach, and a range of administrative services provided by LYRASIS, the organizational home of ArchivesSpace. But many organizations also contribute staff time to program operations. As Christine noted just a minute ago, staff of member organizations played a substantial part in organizing this year’s member forum. Member staff have also contributed to program operations in the form of prioritizing and testing development work, drafting specifications for new functionality, organizing and writing documentation, and scheduling and managing the work of sub-teams.

## Slide 3: Development: FY2015/16 Accomplishments
Performance improvements
  Load / rendering times
  Fixed arbitrary re-ordering of multi-level descriptions
  Default values
  Default note orders
  Controlled value list management
Re-factored Archon migration script
Enhanced design of the Public Interface
Integration of new container data model
Enhancements to the location module
Review of the development user stories
Notes: We had a very ambitious and productive year of development last year and, by the end of the year, had improved the ArchivesSpace in several areas over the course of the year.
We started the year improving the performance and efficiency of the application. We implemented a method for loading multi-paged records in stages instead of all at once, thereby allowing for large magnitude records to be loaded and properly rendered. We also fixed a problem with large magnitude and complex records to shift the order of components arbitrarily.
Also last fall, we added the ability to record and apply default values throughout the application, to assign an order to notes in resource and digital object records, and to modify and manipulate controlled value lists in several different ways, as well as to find the contexts in records where certain values are recorded. All of these help to increase the integrity of recorded data and to increase the efficiency of the application.
Two other achievements before the end of 2015 were re-factoring the Archon migration script and designing enhancements for the public user interface. Re-factoring the Archon migration script resolved several of the problems present in the original version of the script that made it difficult for Archon repositories to use. The re-factored script was also devised to be more like the Archivists’ Toolkit migration script in the hopes of lessening the management burden of the two scripts. Unfortunately, this work took more time than anticipated and required utilizing resources that had been scheduled for upgrading the reports module.
The design phase for the enhanced public interface took all the second half of 2015 to complete. This work was done with a team of 16 community members which was led by Mark Custer of Yale University and guided by the design firm Cherry Hill in Los Angeles. This team set out to identify, review, and prioritize all changes requested for the public interface; provide a full set of user stories for developers; and to collaborate with Cherry Hill to devise and test a suite of wireframes. The work was completed in mid-December with the delivery of a set of recommendations to guide development. Some of that work was completed in the first half of 2016 but not as much as expected due to increasing unavailability of the developer. Fortunately, Harvard and Yale universities recently decided to contribute resources to bring the project to a conclusion. We now anticipate having a first version of the public interface available for testing in December of this year and issuing a public version by March of 2017.
Looking back over the year, it seems as though most of our development effort was expended implementing the container management functionality first designed as a plugin by Hudson Molonglo for Yale University. Planning work for this new functionality was done in the spring of 2015 and implementation work started in the fall, after some of the other problems already noted were resolved. Many of the changes required for the new functionality such as a new data model for top containers and interfaces for recording container profiles, displaying linked containers, and conducting bulk operations on containers was completed by the end of 2015. But much work was still necessary to support conversion of the old ArchivesSpace data model to the new one. This work entailed creating processes for disambiguating as much as possible containers in the old container model and testing the update process against a range of small and very large data sets.
At the same time work was concluding on the new container management functionality, New York University contracted Hudson Molonglo to add some enhancements to the location module, all of which are complementary to the container management functionality and optional for users. These options include defining location profiles that enable calculating space used and to perform batch operations on location.
In the spring of 2016, our development resources were depleted as many of you know. At the same time we started the process of replacing those resources, the ArchivesSpace prioritization team took the opportunity to review all the user stories recorded in the ArchivesSpace Jira, with an eye to identifying stories that no longer needed to be done, that duplicated other stories, or that required additional specifications in order to move forward. This work has culminated in the current survey to prioritize work for development for the coming year. In that survey, we are asking member organizations to prioritize 17 epics. Stories in the top ranked epics that are assigned critical or major priority will then become the basis for guiding development work.

## Slide 4: Development: FY2016/17 Goals
Restoration of Development Resources
  ArchivesSpace Developer
  Contracted Development
Enhanced Public Interface
PREMIS compliant rights management
EAC compliant agent module
Rebuild reports module
Notes: 1) Restoration of development resources
  Staff developer
  Working relationship with HM. Hourly work. Project work.
2) Completion the enhanced public interface
3) PREMIS compliant rights management:
  Enable expression of atomic rights statements
  Enable flow of PREMIS rights data from tools such as Archivematica
4) EAC compliant agent module.
  Include parts of the EAC schema not presently current such as the control section for managing authority records and the relation section for indicating various relationships an agent may have to other agents, resources, and concepts.
  Devise integration with the SNAC authority database.
4) Rebuild the reports module:
The aim is still to have a reports module containing ca. 40 default reports covering different parts of the ArchivesSpace application and supporting the modification, creation, and sharing of reports. This will be supplemented by the ability to down search results in a CSV format which can then manipulated into a report.
All of this work is in various stages of specification, with the rights and EAC module specs being the closest to done.

## Slide 5: Training
2015 | 2016
Stanford University, Aug. 10-11 | Tulane University, Jan. 11-12
Harvard University, Sept. 9-10 | University of North Carolina, Wilmington, Jan. 21-22
Mississippi State Univ., Sept 29-30 | Case Western Reserve University, Jan. 28-29
Miami University, Nov. 16-17 | Harvard University Countway Library of Medicine, Feb. 11-12
Texas A&M University at Corpus Christi, Dec. 14-15 | University of California, Santa Cruz
 | Guggenheim Museum Archives, Feb. 24
 | Tri-Colleges in Philadelphia, March 10-11
 | University of Arizona, May 2-4
 | Vassar College, June 6-7
 | Keystone Library Network webinar series, March-May
Notes: Training is an important part of the ArchivesSpace program. Last year we presented workshops at 14 sites for staff from nearly thirty organizations. For instance the workshop at Tulane University was for staff of LSU and Nicholls State as well as Tulane. And the workshop at UNC Wilmington was for staff from five member organizations North Carolina and Virginia. We also re-presented the two day basics workshop as a seven part series of webinars for clients of the Keystone Library Network.
This fiscal year we have already conducted three workshops, including the digital object workshop this morning. And we have another three already scheduled for the fall.
Value:
Learn from participants

## Slide 6: Trainers
Lisa Calahan, University of Minnesota
Mark Custer, Yale University
Christine Di Bella, ArchivesSpace (team leader)
Nancy Enneking, Getty Research Institute
Bergis Jules, UC Riverside
Rachel Onuf, Consultant
Brad Westbrook, ArchivesSpace

## Slide 7: Advisory Councils
Technical Advisory Council Chair: Sally Vermaaten, New York University
User Advisory Council
Chair: Gordon Daines, Brigham Young University
Notes: Let me end here by recognizing the many people that have contributed to our accomplishments of last year and that will be helping us complete the work of the coming year.